AI Worker Platform

Technical Architecture and Business Logic Reference

Worker Skill Platform Pattern and RAN PR Worker Integration Baseline

| Document Version | v0.1 - Architecture Baseline |
| --- | --- |
| Document Status | Approved design decisions; implementation pending |
| Primary Scope | AI Worker Platform worker-skill model and RAN PR Worker v1 |
| Reference Date | 25 June 2026 |

Purpose This reference preserves the architecture, business rules, governance decisions, execution boundaries and acceptance model agreed before unattended development. It is deliberately explicit about which items are confirmed decisions, target design, or still require Phase 0 verification.

Prepared for future worker onboarding, RAN engine upgrades, operational support and architecture review.

# 1. Document Control and Reading Guide

| Category | Meaning |
| --- | --- |
| Confirmed decision | Agreed architecture or governance rule; implementation must follow it unless formally superseded. |
| Target design | Expected platform behavior after the RAN PR Worker integration is delivered. |
| Phase 0 verification | A fact that must be confirmed from the actual codebase before relying on it in implementation. |
| Deferred scope | Known capability intentionally excluded from RAN PR Worker v1. |

This document is intentionally both a technical architecture reference and a business-logic contract. It should be read together with the final implementation ADR, worker manifest, upgrade runbook and verification evidence produced during the unattended development mission.

# 2. Executive Summary

AI Worker Platform is the long-term product and runtime layer for domain-specific digital workers. It provides the common user experience and operational controls: Vue user interfaces, Express APIs, job creation, queueing, persistence, history, job detail, progress reporting, download handling, ZIP packaging, audit visibility and safe failure diagnosis.

The RAN repository create-pr-cd-ran remains the RAN team's source of truth for business rules, Python processing logic, configuration assets, templates and approved samples. The platform must not merge Git histories or duplicate the RAN repository. Instead, it integrates a pinned upstream version as a controlled engine dependency and wraps it with a platform-owned Worker Skill Adapter.

Architecture decision The platform owns the runtime and product lifecycle. The upstream RAN engine owns RAN calculation rules. Python engines do not write Firebase or MongoDB directly; the platform backend owns persistence, authorization boundaries, job lifecycle and user-facing error behavior.

# 3. Scope and Non-Goals

| In Scope | Explicitly Out of Scope |
| --- | --- |
| RAN PR Worker v1: Standard PR and General Item | RAN BOM Comparison in v1 |
| Platform-native RAN UI and shared job lifecycle | Embedding the RAN prototype FastAPI application |
| Pinned RAN engine submodule and upgrade governance | Reusing RAN prototype HTML/CSS/JS as production UI |
| Worker Registry, manifests and adapters | Merging upstream Git history into AI Worker Platform |
| Per-job isolated execution and golden tests | Direct Firebase/Mongo access from RAN Python |
| Shared history, detail, audit/file metadata and safe failures | A general persistence migration or unrelated platform rewrite |

# 4. Target Architecture

The target is a product-centric, multi-worker platform. Individual engines are trusted only through explicit registry entries and manifests. This prevents arbitrary code execution while allowing additional domain workers to be onboarded predictably.

Figure 1. Target Worker Skill Architecture

## 4.1 Component Responsibilities

| Component | Primary responsibility | Must not do |
| --- | --- | --- |
| Worker engine | Execute domain-specific rules, mappings, calculations and workbook generation. | Own platform persistence, authorization, UI routing or shared job history. |
| Worker manifest | Declare the approved worker ID, capabilities, engine version, input/output contract and limitations. | Execute code or allow dynamic untrusted worker registration. |
| Platform adapter | Validate inputs, create workspace, invoke engine, map progress/failures, collect output and normalize results. | Change upstream RAN business rules inside the submodule. |
| Worker registry | Map known worker IDs to approved manifests/adapters. | Serve as a generic arbitrary script launcher. |
| Job service / repository | Persist job state, files, warnings, reviews and audit events through the platform persistence model. | Make Excel business-rule decisions. |
| Frontend | Collect inputs, present progress, history, details and downloads using common platform patterns. | Replicate prototype backend behavior or bypass APIs. |

## 4.2 Worker IDs

mw-pr - Existing MW PR Worker, wrapped for registry compatibility without external behavior change ran-pr - New RAN PR Worker, Standard PR + General Item in v1

## 4.3 Suggested Directory Structure

ai-worker-platform/ ├─ skills/ │ ├─ create-pr-cd/ # Existing MW engine source │ ├─ create-pr-cd-ran/ # Pinned upstream RAN engine submodule │ ├─ firebase-db/ # Developer guidance; not a runtime worker │ └─ worker-manifests/ │ ├─ mw-pr.worker.json │ └─ ran-pr.worker.json ├─ backend/src/ │ ├─ workers/ │ │ ├─ workerRegistry.js │ │ ├─ mwPrWorkerAdapter.js │ │ └─ ranPrWorkerAdapter.js │ ├─ services/ │ │ └─ jobService.js │ └─ persistence/ │ └─ jobRepository.js └─ docs/ ├─ workers/ └─ ran-pr-worker-integration/

# 5. Architecture Decision Register

| ID | Decision | Rationale / consequence |
| --- | --- | --- |
| A-001 | Do not merge repository histories. | The repositories have different ownership, architecture and release cadence. Integration is by controlled dependency, not monorepo merge. |
| A-002 | Use a pinned Git submodule at skills/create-pr-cd-ran. | The platform references an exact upstream commit/tag; it cannot silently consume unverified RAN main changes. |
| A-003 | Treat RAN FastAPI and web UI as prototype reference only. | Platform UI, API, status and downloads must remain unified and platform-native. |
| A-004 | Introduce a small Worker Registry and Skill Manifest Contract. | MW and RAN need an explicit, scalable onboarding mechanism without a large generic workflow-engine rewrite. |
| A-005 | Platform backend owns job persistence and user lifecycle. | Prevents duplicate job IDs/history and keeps Firebase/Mongo boundaries centralized. |
| A-006 | RAN v1 delivers Standard PR + General Item. | Provides a useful business release while keeping BOM Comparison as a deliberately separate future capability. |
| A-007 | Use a per-job isolated workspace. | Upstream fixed input/output folders are unsafe for concurrent platform jobs. |
| A-008 | RAN updates use a compatibility upgrade PR. | Every upstream update is validated against RAN golden samples and MW regression before platform adoption. |
| A-009 | Run unattended work through continuous Phases 0-4. | Routine errors are debugged autonomously; only true external blockers stop the mission. |
| A-010 | Persist engine version and commit on each RAN job. | Enables auditability and repeatable diagnosis after RAN business rules evolve. |

# 6. RAN PR Worker Business Logic Contract

The RAN PR Worker is a platform-native digital worker for producing ECC PR output workbooks from a BOM and an EPMS export. The upstream RAN engine supplies the transformation logic. The platform supplies operational control, lifecycle and UX.

## 6.1 User Inputs

| Input | Business purpose | Platform behavior |
| --- | --- | --- |
| BOM workbook | Source material and quantity basis for RAN PR generation. | Require approved workbook extension, file-size checks, readability validation and controlled storage. |
| EPMS workbook | Time-varying export used for RAN reference/deployment metadata enrichment. | Must be uploaded per job; sample EPMS is only for regression proof. |
| Mode | Defines Standard PR or Standard PR with General Item. | Standard PR must not trigger any interactive terminal prompt. |
| General Item project | Selects approved General Item business configuration when that mode is used. | Options must be derived from the RAN configuration and validated server-side; never pass arbitrary strings to Python. |

## 6.2 Business Flow

User uploads BOM + EPMS ↓ Platform validates files and selected mode/project ↓ Platform creates job record with workerId = ran-pr ↓ Queue dispatches the approved RAN adapter ↓ Adapter builds an isolated job workspace ↓ Engine stages execute in controlled order 1. simple_normalize.py 2. simple_calculation.py 3. simple_pr_generator.py 4. simple_ecc_export.py ↓ Adapter collects approved ECC outputs ↓ Platform stores result metadata, ZIP package and user-safe summary ↓ History / Job Detail / Downloads reflect the completed job

## 6.3 Mode Rules

| Mode | Required behavior | Expected outputs |
| --- | --- | --- |
| Standard PR | Run without interactive input. Do not generate or claim General Item content. | ECC_PR_Output.xlsx and platform ZIP, subject to actual engine output contract. |
| Standard PR + General Item | Require a server-validated configuration project selection. | Standard ECC PR output plus General Item output when produced by the engine. |
| BOM Comparison | Not implemented in v1. No UI control, route or implied availability. | None. Record as deferred future RAN Worker capability or mode. |

## 6.4 Progress Messages

| Stage | Platform-visible message |
| --- | --- |
| Validation | Validating RAN BOM and EPMS workbooks |
| Workspace | Preparing isolated RAN workspace |
| Normalization | Running RAN normalization |
| Calculation | Applying RAN calculation rules |
| PR generation | Generating ECC PR lines |
| Export | Exporting ECC workbook |
| Collection | Collecting RAN outputs and building ZIP package |

# 7. Job, Persistence and Audit Model

RAN jobs must use the same platform job repository and shared history effect as MW jobs. The actual persistence provider and compatibility layer must be confirmed in Phase 0 from the codebase. The logical contract below is independent of whether a current implementation uses Firebase, MongoDB, or a compatibility adapter.

Non-negotiable rule Do not create a separate ran_jobs database path, RAN-only history view, parallel job IDs or direct Python persistence. The platform backend is the sole owner of persistence and user-facing lifecycle transitions.

## 7.1 Job Record - Logical Fields

{ "jobId": "platform-generated-id", "workerId": "ran-pr", "workerDisplayName": "RAN PR Worker", "workerVersion": "v1.0.0", "engineCommit": "<pinned upstream SHA>", "status": "queued ¦ running ¦ completed ¦ failed ¦ cancelled", "request": { "mode": "standard-pr ¦ standard-pr-with-general-item", "selectedProject": "<validated config project or null>" }, "inputManifest": { "bomFileId": "...", "epmsFileId": "...", "originalFilenames": ["..."], "validationEvidence": ["..."] }, "outputSummary": { "files": ["..."], "zipFileId": "...", "metrics": { "known": true } }, "failureSummary": "<safe concise summary or null>", "audit": { "createdAt": "...", "updatedAt": "..." } }

## 7.2 Persistence Behavior

| Domain | Required behavior |
| --- | --- |
| Job history | Display the same shared history list as MW, with visible Worker badge and optional Worker filter. |
| Job detail | Show RAN-specific inputs, selected project/mode, progress, outputs and safe diagnosis while preserving shared detail structure. |
| File metadata | Store references, original names, safe output names and downloadable artifact metadata. Do not store Excel binary payloads inside the database record. |
| Warnings / reviews | Use the platform warning/review model where the adapter can safely derive actionable items. |
| Audit trail | Capture creation, execution lifecycle, cancellation, terminal state and worker engine version/commit. |
| Reload behavior | A completed RAN job must remain discoverable and downloadable after the frontend is refreshed or reopened. |

# 8. Execution Isolation, Security and Failure Handling

## 8.1 Per-Job Workspace Contract

<platform-storage-root>/jobs/<job-id>/ ├─ input/ │ ├─ bom.<approved-extension> │ └─ epms.<approved-extension> ├─ engine/ # Approved copied execution assets only │ ├─ src/ │ ├─ config/ │ └─ required templates/ ├─ output/ # Engine-created files in the isolated workspace └─ logs/ # Controlled diagnostic artifacts; never user-exposed raw

No two RAN jobs may share an input or output directory.

The adapter must copy the minimum engine assets proven necessary for the upstream processing path.

The adapter must not execute from the submodule root when the upstream engine relies on fixed relative input/output paths.

User-provided filenames, project names and paths must never control executable paths, CWD or arbitrary output destinations.

## 8.2 Python Execution Contract

| Requirement | Implementation rule |
| --- | --- |
| Interpreter selection | Use the platform-resolved explicit Python executable. Do not rely on bare python PATH resolution. |
| Process launch | Use argument arrays / safe subprocess invocation. Do not use shell: true. |
| Dependencies | Determine engine-only imports from the executed pipeline. Do not add FastAPI/Uvicorn because the prototype used them. |
| Cancellation | Terminate the active child process according to existing platform cancellation patterns; preserve an auditable cancelled terminal state. |
| Output capture | Capture stdout/stderr for diagnostics, redact/truncate before any user exposure. |
| Metrics | Never invent zero counts after a process failure. Unknown counts remain null/unavailable. |

## 8.3 Safe Failure Model

The user-facing experience should provide a concise action-oriented summary, such as missing Python dependency, unreadable workbook, invalid selected project or engine stage failure. Raw stack traces, secrets, environment values, command arguments, uncontrolled file paths and unredacted stderr must not be shown to normal users.

| Failure category | User-safe response | Technical handling |
| --- | --- | --- |
| Preflight dependency failure | Explain the required dependency/runtime is unavailable and give an approved repair action where applicable. | Capture exact import/process evidence in restricted logs. |
| Invalid workbook | Identify which uploaded file failed readability/expected structure checks. | Do not execute engine stages. |
| Unsupported project | Request a valid project selection from current configuration. | Reject before Python invocation. |
| Engine failure | State that RAN processing did not complete; preserve job ID and safe stage name. | Map stage, exit code and redacted diagnostic data internally. |
| Cancellation | State that the job was cancelled; do not claim outputs or metrics. | Terminate process and prevent further output collection. |

# 9. RAN Engine Version and Upgrade Governance

The platform must be deterministic. A running or historical job must always be traceable to an exact RAN engine version and commit. Upstream RAN updates are adopted only through a reviewed compatibility upgrade, not by automatically following the upstream main branch.

## 9.1 Versioning Convention

| Tag pattern | When to use |
| --- | --- |
| v1.0.0 | First platform-approved baseline for RAN engine integration. |
| v1.0.1 | Bug fix, mapping correction, template/config correction without intended contract break. |
| v1.1.0 | Compatible added business capability or supported input field / General Item rule enhancement. |
| v2.0.0 | Breaking input/output contract, incompatible rule behavior or platform adapter changes required. |

## 9.2 Controlled Upgrade Flow

RAN team validates upstream change ↓ RAN team creates immutable annotated tag and release note ↓ Platform creates a dedicated compatibility upgrade branch ↓ Platform updates only the RAN submodule pointer / manifest version ↓ Run Standard PR golden test + General Item golden test + MW regression ↓ Review adapter compatibility, output schema and known limitations ↓ Human business confirmation ↓ Merge platform upgrade PR only when all gates pass

Never move or force-push an existing released tag. A tag must remain an immutable business-rule reference.

Do not use automatic remote submodule updates as a production upgrade mechanism.

The platform submodule references the exact upstream commit behind an approved tag; the tag is for human governance and the commit is for reproducibility.

## 9.3 Current Release Readiness Note

At the time this document was prepared, the intended RAN baseline was local annotated tag v1.0.0 on commit 239910e2816153339a94881597bbb95355059741. The tag still requires successful upstream remote push after the required GitHub Write permission is granted to the approved maintainer accounts. This is a release-governance prerequisite, not an engine design blocker.

# 10. Verification and Acceptance Model

## 10.1 Golden Sample Strategy

The upstream RAN repository contains sample input and known-correct output workbooks. Use them as regression baselines, but treat EPMS as a time-varying operational export. Real platform jobs must always use user-uploaded BOM and EPMS files.

| Test area | Evidence expected |
| --- | --- |
| Standard PR golden test | Generated workbook business content matches the approved Standard PR baseline for sheets, required columns, row counts, PR items, materials, quantities and key summary fields. |
| General Item golden test | Generated General Item workbook content matches the approved General Item baseline, including expected project-derived lines and values. |
| Workbook comparison method | Compare logical workbook/business content rather than raw Excel binary bytes, because metadata, generation time and XML ordering can change while business output remains correct. |
| Workspace isolation | Two jobs cannot overwrite one another's inputs or outputs; no source submodule input/output directory is changed by test execution. |
| MW regression | Existing MW worker routes, dispatch, history, job detail and outputs remain functional after registry introduction. |
| Safe error proof | Negative test verifies user-safe failure messages and absence of raw stack traces/secrets/unsafe paths. |

## 10.2 Required Final Gates

RAN PR Worker is integrated without launching the upstream FastAPI application or prototype webpage.

Existing MW PR Worker remains backward compatible after Worker Registry adoption.

RAN Standard PR and General Item run through isolated workspaces and platform lifecycle.

RAN engine source remains unmodified inside the submodule.

History, Job Detail, file metadata, download and ZIP behavior use the shared platform model.

RAN engine version/tag/commit is recorded for each job.

RAN golden tests and MW regression tests pass.

No generated Excel outputs, input samples, secrets, .env, node_modules, build, dist or caches are committed to the platform repository.

git diff --check passes; working tree is clean; final report and Draft PR are complete.

# 11. Unattended Development Delivery Model

The integration is designed to be executed as a continuous Codex unattended mission, not as a sequence of small human-gated coding steps. The mission must preserve state, logs, decision evidence and checkpoint commits so it can resume safely after a usage interruption.

| Phase | Objective | Primary deliverables |
| --- | --- | --- |
| 0 - Discovery and ADR | Confirm actual platform/RAN architecture, persistence path, runtime contract and target design. | State bundle, ADR, execution plan, decision log, UI/input-output contract, upgrade runbook design. |
| 1 - Engine compatibility | Prove RAN engine can run through an isolated platform adapter. | Pinned submodule, manifest, non-interactive Standard PR proof, General Item proof, golden test evidence. |
| 2 - Backend integration | Connect RAN to shared job lifecycle and persistence model. | Registry, adapter, routes, validation, queue dispatch, cancellation, outputs, ZIP and safe failures. |
| 3 - Frontend integration | Deliver an operational platform-native RAN worker user journey. | RAN page, upload/project selection, status, shared history badge/filter and Job Detail support. |
| 4 - Verification and delivery | Demonstrate production-readiness for review. | Full verification, final report, clean branch and Draft PR only. |

## 11.1 Codex Permission Boundary

| Allowed autonomously | Prohibited |
| --- | --- |
| Create worktree/feature branch; modify scoped code; run tests; systematic debug; checkpoint commit; create Draft PR. | Push main; merge; deploy; modify RAN source within submodule; make unrelated changes; commit generated artifacts or secrets. |

## 11.2 Blocked-State Rule

Routine dependency, path and test errors must be debugged autonomously. The mission may stop only for true external or safety blockers: unsafe baseline/rebase conflict outside scope, upstream golden baseline itself cannot run, unexplainable golden mismatch after systematic debugging, a required RAN business-rule change, or a high-risk unrelated platform regression. A blocked mission must still leave state, logs, evidence, checkpoints and a precise next action.

# 12. Operational Runbook Summary

## 12.1 Before Starting Integration

Confirm AI Worker Platform main worktree is clean and aligned with origin/main.

Confirm any unrelated active feature work is committed on its correct branch/worktree, not left on main.

Confirm the upstream RAN annotated tag v1.0.0 is pushed and immutable.

Confirm submodule URL, approved tag and exact commit SHA.

Confirm the explicit Python interpreter used by platform worker execution can import the engine-only dependencies.

Confirm golden BOM, EPMS, Standard PR output and General Item output samples are accessible for local regression use but excluded from platform commits.

## 12.2 Future RAN Upgrade Checklist

RAN team validates upstream business-rule change and creates a new immutable annotated tag.

Create platform branch such as chore/upgrade-ran-engine-vX.Y.Z.

Update submodule to the approved tagged commit and update manifest version/commit.

Run RAN Standard PR golden test, RAN General Item golden test, adapter compatibility tests and MW regression.

Review change in expected outputs, mappings/templates/config and known limitations.

Obtain business approval; merge the platform compatibility PR only after all gates pass.

# 13. Risks, Controls and Open Items

| Risk / Open Item | Control / Required action | Status |
| --- | --- | --- |
| Current persistence path may differ from README assumptions. | Phase 0 must inspect real MW job repository and persistence call chain; RAN follows actual shared mechanism. | Open verification |
| Upstream prototype includes build/dist/launcher assets and fixed input/output folders. | Adapter allowlist copies only necessary engine/config/template assets into per-job workspaces. | Target control |
| RAN upstream tag v1.0.0 has been created locally but remote write permission was unavailable. | Obtain Write permission for approved accounts and push existing immutable tag; do not recreate/move tag. | Pending operational action |
| A v1.0.0 tag was accidentally created earlier in AI Worker Platform. | Check and remove it from platform remote if still present; reserve RAN v1.0.0 for the engine repository. | Pending operational cleanup |
| BOM Comparison is business-relevant but not ready for v1. | Record as deferred; do not expose it as supported. Plan separate RAN Worker capability/mode with its own inputs, outputs and acceptance tests. | Deferred |
| RAN engine dependencies may differ from prototype requirements. | Determine imports from executed pipeline; add only engine-required dependencies to platform contract. | Phase 0 verification |
| RAN output formats may evolve. | Use version tags, job engine metadata and logical workbook golden tests to control compatibility. | Target control |

# Appendix A. Example RAN Worker Manifest

{ "workerId": "ran-pr", "displayName": "RAN PR Worker", "engineRepository": "ammarofficial11/create-pr-cd-ran", "engineVersion": "v1.0.0", "engineCommit": "239910e2816153339a94881597bbb95355059741", "capabilities": [ "standard-pr", "general-item" ], "notImplemented": [ "bom-comparison" ], "inputs": [ "bom-workbook", "epms-workbook", "mode", "selected-project-when-general-item" ], "outputs": [ "ecc-pr-workbook", "ecc-pr-general-item-workbook-when-applicable", "platform-zip" ], "compatibilityStatus": "verified-after-golden-tests" }

# Appendix B. Prototype-to-Platform Mapping

| RAN prototype concern | Production platform replacement |
| --- | --- |
| BOM/EPMS upload controls | Vue RAN PR Worker page + shared platform upload API/validation. |
| Project selector | Platform UI populated from adapter-discovered, server-validated configuration projects. |
| FastAPI route | Express RAN worker route using shared authentication, job and error patterns. |
| Prototype job status | Shared platform queue, WebSocket progress and persisted job lifecycle. |
| Prototype audit/history | Shared job repository, history, Job Detail, warnings/reviews and audit events. |
| Prototype download route | Platform file metadata, authorized download and ZIP packaging. |
| Shared input/output folders | Per-job isolated workspaces managed by the platform adapter. |

# Appendix C. Terminology

| Term | Meaning |
| --- | --- |
| Engine | Business processing source that transforms domain input into domain output. |
| Skill | Platform-recognized worker package composed of engine, manifest, adapter and registry entry. |
| Adapter | Platform-owned code that turns an engine into a safe, observable, isolated platform worker. |
| Pinned submodule | A Git submodule reference fixed to a specific upstream commit, rather than an automatically moving branch head. |
| Golden test | Regression test that compares generated business content against an approved known-correct output baseline. |
| Compatibility upgrade PR | A platform PR that moves an engine dependency from one approved upstream tag/SHA to another and proves it remains compatible. |

# Appendix D. Source Repositories

AI Worker Platform: https://github.com/DemonTweeks/ai-worker-platform

RAN Engine Source: https://github.com/ammarofficial11/create-pr-cd-ran

Unattended Development Methodology: https://github.com/Gumb-D/codex-unattended-development